## Slide 1
Operating Cadence Pack
Board-grade rhythms for decisions, metrics, risk, and execution
Use this deck as a template pack. Pair it with the fillable PDFs and the Decision Log sheet.
Weekly → Monthly → Quarterly → Annual
Outputs that matter
• Decisions captured
• Owners assigned
• Review cadence enforced
• Failure modes contained
Non-negotiables
• Agenda discipline
• Metrics before opinions
• Written rationale
• Time-boxed escalation
Strategic Frameworks
abrahamoflondon.org

## Slide 2
Cadence overview
What meets, how often, and what it must produce
Meeting
Time
Output
Weekly Execution Review
60–75 min
Decisions + blockers + next actions
Monthly Metrics Review
90 min
Scorecard + variance + corrections
Quarterly Strategy Review
2–3 hrs
Trade-offs + priorities + resourcing
Annual Direction Setting
Half-day
Thesis + targets + governance plan
Rule
If it isn't written down, it doesn't exist. Decisions belong in the Decision Log. Metrics belong on the Scorecard.
Operating Cadence
abrahamoflondon.org

## Slide 3
Weekly Execution Review
Template agenda (60–75 minutes)
Agenda
1. Wins + warnings (5)
2. KPI pulse (10)
3. Blockers + constraint removal (20)
4. Decisions required (20)
5. Commitments & owners (10)
Artifacts
• Decision Log entries
• Updated action list
• KPI notes
• Risks escalated
Done means
Owners assigned, deadlines set, rationale captured, and the next review date scheduled.
Weekly cadence
abrahamoflondon.org

## Slide 4
Monthly Metrics Review
Scorecard first, narrative second (90 minutes)
Structure
• Targets vs actuals
• Variance drivers
• Leading indicators
• Corrective actions
• Risk register update
Questions
1) What changed?
2) Why?
3) What will we do differently?
4) Who owns it?
5) When do we review?
Guardrail
No meeting ends without a written variance explanation and an owner for each corrective action.
Monthly cadence
abrahamoflondon.org

## Slide 5
Quarterly Strategy Review
Trade-offs, priorities, and resourcing (2–3 hours)
Inputs
• Quarter scorecard
• Customer / market signals
• Capacity constraints
• Risk trends
Outputs
• Top 3 priorities
• Kill / keep decisions
• Resourcing shifts
• Updated metrics
Rule
If you can't name the trade-off, you haven't made a decision.
Quarterly cadence
abrahamoflondon.org

## Slide 6
Crisis protocol
30–90 minutes to stabilize and assign owners
Sequence
1) Define incident + impact
2) Stop the bleed
3) Appoint incident owner
4) Communicate cadence
5) Post-mortem scheduled
Outputs
• Single source of truth
• Owner + timeline
• Stakeholder note
• Next update time
Guardrail
No “group responsibility”. One owner. One clock. One update channel.
Risk & resilience
abrahamoflondon.org